# Sprint 5 Review

Dec 4, 2025 - Dec 15, 2025

Manifetch

İrem Onaran

Merve İçkilli

Sacide Sena Filiz

Şevval Neva Varol

## Overview

The main goal of Sprint 5 was to finalize the Quality Management documentation, complete all project deliverables, and prepare the project for final submission. This sprint focused on quality review, system-level evaluation, completion of control checklists, and consolidation of all documentation produced throughout the project. No new features were developed during this sprint.

| Meeting Name | Date of Meeting | Notes |
| --- | --- | --- |

## Sprint Board

| Title | Status (To Do/In Progress/Done) | Estimated Story Points | Assignee |
| --- | --- | --- | --- |
| Finalize QMP (Quality Management Plan) | Done | 5 | Neva, İrem |
| Conduct System & Acceptance Tests | Done | 3 | Sena, Merve |
| Prepare final document package (SRS + Design + Test + Tech Comparison) | Done | 3 | Team |
| Complete final control checklists | Done | 2 | Team |
| Final Gantt Chart revision | Done | 1 | Sena |

## Sprint Issues

### İrem Onaran

#### Quality Model Finalization

- Description: Finalizing the Quality Management Plan and aligning quality attributes with ISO/IEC 25010.

- Acceptance Criteria:  QMP completed and consistent with project scope and documentation.

- Progress: Completed

- Blockers: None

### Sacide Sena Filiz

#### Test Execution and Validation

- Description:Executed system-level test scenarios and validated results against STP.

- Acceptance Criteria:All planned test scenarios executed successfully.

- Progress: Completed

- Blockers: None

### Şevval Neva Varol

#### System & Acceptance Testing Support

- Description:Participated in system and acceptance tests and reviewed test results.

- Acceptance Criteria: Tests executed and results documented clearly.

- Progress: Completed

- Blockers: None

### Merve İçkilli

#### Final Documentation Review

- Description: Reviewed final documents for consistency, formatting, and completeness.

- Acceptance Criteria:Final document package ready for submission.

- Progress: Completed.

- Blockers: None

## Sprint Results

### Story Points Completed: 14

Sprint 4 velocity was 1, Sprint 5 velocity is also 1.

## Next Sprint Preview

### Proposed Sprint Goal

### Backlog Items for Next Sprint

Conclusion

[manifetch] Retrospective 5