# Sprint 4 Review

Nov 19, 2025 - Dec 3, 2025

Manifetch

İrem Onaran

Merve İçkilli

Sacide Sena Filiz

Şevval Neva Varol

## Overview

The main goal of Sprint 4 was to prepare the Software Test Plan (STP) for the NICU Clinical Dashboard, revise and validate system design artifacts, and establish measurable quality metrics that will govern testing for upcoming sprints. This sprint emphasized ensuring requirement–design–test coherence and documentation alignment, following the IEEE 829/ISO testing standard included in the STP template.

| Meeting Name | Date of Meeting | Notes |
| --- | --- | --- |

## Sprint Board

| Title | Status (To Do/In Progress/Done) | Estimated Story Points | Assignee |
| --- | --- | --- | --- |
| Prepare Software Test Plan (STP) | Done | 5 | Neva, Merve |
| Update Design Documents (Sequence, State Machine, Deployment) | Done | 3 | İrem, Sena |
| Define Pass/Fail criteria & metrics | Done | 2 | Team |
| Draft Test Approaches (unit, integration, system) | Done | 2 | Team |
| Revise Gantt Chart | Done | 1 | Sena |

## Sprint Issues

### İrem Onaran

#### Design Revision for Testability

- Description: Ensured that Sequence and State Machine diagrams reflect detailed operational logic for proper test planning.

- Acceptance Criteria: Updated diagrams accurately represent system flow, states, and transitions.

- Progress: Completed

- Blockers: Additional iterations required for edge-case refinement

### Sacide Sena Filiz

#### Design Consistency & State Logic

- Description: While updating the State Machine and Deployment diagrams, some inconsistencies appeared between the expected system flow and diagram transitions.

- Acceptance Criteria: Final diagrams correctly reflect system states, transitions, and deployment configuration.

- Progress: Completed

- Blockers: Required clarification discussions with İrem to align state transitions with real NICU scenarios

### Şevval Neva Varol

#### Test Approach Definition

- Description: Required clarification of the levels of testing (unit, integration, system) and methodology.

- Acceptance Criteria: Test approaches and their execution conditions clearly defined in the STP.

- Progress: Completed

- Blockers: Initial dependency on finalized diagrams

### Merve İçkilli

#### STP Structure and Documentation

- Description: Challenges in writing the STP content according to IEEE format and structuring test items and scope.

- Acceptance Criteria: STP includes clear Purpose, Test Items, Features to be tested and not tested, and Test Approach sections.

- Progress: Completed.

- Blockers: Minor uncertainty regarding “features not tested” classification

## Sprint Results

### Story Points Completed: 13

Sprint 3 velocity was 1, Sprint 4 velocity is also 1.

## Next Sprint Preview

### Proposed Sprint Goal

The main goal of Sprint 5 will be to finalize the Quality Management documentation (QMP), complete the final version of all project documents, and prepare the project for submission. This sprint focuses on final quality review, verification of all documentation, and system-level acceptance evaluation.

### Backlog Items for Next Sprint

| Title | Story Points | Assignee |
| --- | --- | --- |
| Finalize QMP (Quality Management Plan) | 5 | İrem, Neva |
| Conduct System & Acceptance Tests | 3 | Sena, Merve |
| Prepare final document package (SRS + Design + Test + Tech Comparison) | 3 | Team |
| Complete final control checklists | 2 | Team |
| Final Gantt Chart revision | 3 | Team |

Conclusion

[manifetch] Retrospective 4