# Sprint 2 Review

Oct 18, 2025 - Oct 31, 2025

Manifetch

İrem Onaran

Merve İçkilli

Sacide Sena Filiz

Şevval Neva Varol

## Overview

The main goal of this sprint was to finalize the project topic, define its scope, and produce core documentation artifacts including the Proposal, Project Management Plan (PMP), Software Requirements Specification (SRS), and Constraint Tracking Forms.
Each team member contributed equally to the development of use cases, requirement definitions, and quality/risk documentation.

| Meeting Name | Date of Meeting | Notes |
| --- | --- | --- |
| Sprint 2 | 23.10.25 | Meeting_notes_sprint2 |

## Sprint Board

| Title | Status (To Do/In Progress/Done) | Estimated Story Points | Assignee |
| --- | --- | --- | --- |
| Finalize project topic (NICU Clinical Dashboard) | Done | 1 | Team |
| Develop 4 Use Cases (Monitoring, Diagnosis, Report, Trend) | Done | 2 | Team |
| Drawing the use case diagram | Done | 1 | İrem Onaran |
| Prepare PMP & Gantt Chart | Done | 3 | Şevval Neva Varol |
| Develop SRS Document | Done | 2 | Merve İçkilli |
| Prepare Constraint Forms (SW + Cross-Discipline) | Done | 2 | Sacide Sena Filiz |
| Create Traceability & QA Matrices | Done | 1 | İrem Onaran Merve İçkilli |
| Define QA Metrics & Risk Management Plan | Done | 1 | Sacide Sena Filiz Şevval Neva Varol |
| Final review and formatting | Done | 1 | Team |

Total Story Points: 14

## Sprint Issues

### İrem Onaran

#### Case Diagram Role Confusion

- Description: Faced uncertainty about defining user roles and system boundaries while drawing the use case diagram.

- Acceptance Criteria: Diagram clearly shows actors, system boundaries, and interactions according to team feedback.

- Progress: Completed and approved by the team.

- Blockers: Needed additional discussion to finalize roles and relationships between users.

### Merve İçkilli

#### SRS Requirement Clarification

- Description: Faced difficulty distinguishing between functional and non-functional requirements while writing the SRS.

- Acceptance Criteria: Final SRS structured according to IEEE standards, clearly dividing requirement types.

- Progress: Completed after a short team review and terminology check.

- Blockers: Some technical requirements were dependent on unfinished constraint definitions.

### Şevval Neva Varol

#### PMP and Gantt Chart Time Conflicts

- Description: Initial Gantt Chart had overlapping tasks and unrealistic durations for certain documents.

- Acceptance Criteria: Chart updated with accurate start–end dates and dependencies reflecting real sprint flow.

- Progress: Completed successfully and reviewed with the team.

- Blockers: Required coordination with other members working on SRS and constraint documents to fix overlapping timelines.

### Sacide Sena Filiz

#### Constraint Form Categorization

- Description: Had confusion differentiating between Software and Cross-Discipline constraint forms during documentation.

- Acceptance Criteria: All forms completed with accurate classifications according to their discipline and reviewed by the team.

- Progress: Completed and integrated into the project documentation.

- Blockers: Delay caused by unclear boundaries between hardware and software responsibilities.

## Sprint Results

### Story Points Completed: 14

### Comparison to Previous Sprint

Sprint 1 velocity was 0.9 point; Sprint 2 velocity is 1 point.”

## Next Sprint Preview

### Proposed Sprint Goal

Develop detailed requirements and produce the first version of the Software Architecture Document (SAD), aligned with selected architectural patterns and linked to previously defined high-level requirements.

### Backlog Items for Next Sprint

| Title | Story Points | Assignee |
| --- | --- | --- |
| Write 10 detailed requirements linked to high-level requirements (e.g., HL_FR1 → DT_FR1) | 4 | İrem Onaran Merve İçkilli |
| Prepare first version of the Software Architecture Document (SAD) with selected patterns | 4 | Sacide Sena Filiz Şevval Neva Varol |
| Document design decisions inside SAD | 2 | Şevval Neva Varol |
| Update requirements and architecture constraints | 1 | İrem Onaran |
| Prepare initial structure of the SDD (component list, interfaces, diagrams) | 2 | Sacide Sena Filiz |
| Create first version of the Control Checklist | 1 | Team |

Conclusion

[manifetch] Retrospective 2