# Sprint 3 Review

Nov 7, 2025 - Nov 19, 2025

Manifetch

İrem Onaran

Merve İçkilli

Sacide Sena Filiz

Şevval Neva Varol

## Overview

The main goal of Sprint 3 was to develop detailed requirements linked to high-level requirements, create the first version of the Software Architecture Document (SAD), document design decisions, and prepare the initial structure of the SDD and Control Checklist. This sprint aimed to consolidate all architectural and requirement artifacts, ensuring alignment with constraints and preparing the foundation for the next development stage.

| Meeting Name | Date of Meeting | Notes |
| --- | --- | --- |
| Sprint 3 | 12.11.25 | Meeting_Notes_sprint3 |

## Sprint Board

| Title | Status (To Do/In Progress/Done) | Estimated Story Points | Assignee |
| --- | --- | --- | --- |
| Write 10 detailed requirements linked to high-level requirements (HL_FR → DT_FR) | Done | 4 | İrem, Merve |
| Prepare first version of the Software Architecture Document (SAD) with selected pattern(s) | In Progress | 4 | Sena, Neva |
| Document design decisions inside SAD | Done | 2 | Neva, Sena |
| Update requirements and architecture constraints | Done | 1 | Merve, İrem |
| Prepare initial structure of the SDD (component list, interfaces, diagrams) | Done | 2 | Neva, Sena |
| Create first version of the Control Checklist | Done | 1 | Merve, İrem |

## Sprint Issues

### İrem Onaran

#### Requirement Linkage Confusion

- Faced difficulty linking detailed requirements to high-level requirements accurately.

- Acceptance Criteria: All detailed requirements correctly reference the appropriate high-level requirement IDs.

- Progress: Completed; cross-checked with the team.

- Blockers: Some high-level requirements were still under discussion, delaying a few requirement links.

### Sacide Sena Filiz

#### SAD Pattern Selection

- Challenge in selecting the appropriate architectural pattern for the SAD.

- Acceptance Criteria: Selected SAD pattern(s) documented and justified.

- Progress: Completed.

- Blockers: Required team discussion for alignment.

### Şevval Neva Varol

#### Design Decision Documentation

- Need to provide reasoning for design choices and constraints.

- Acceptance Criteria: All design decisions documented in SAD.

- Progress: Completed.

- Blockers: None.

### Merve İçkilli

#### Control Checklist Drafting

- Initial uncertainty about required checklist items.

- Acceptance Criteria: Control checklist captures all relevant review points.

- Progress: Completed initial version.

- Blockers: Minor clarification needed on cross-discipline constraints.

## Sprint Results

### Story Points Completed: 14

Sprint 2 velocity was 1, sprint 3 velocity is also 1.

## Next Sprint Preview

### Proposed Sprint Goal

Prepare test planning documents, revise design artifacts, and define quality metrics for the system. Ensure traceability between requirements, design, and tests, and revise the Gantt chart accordingly.

### Backlog Items for Next Sprint

| Title | Story Points | Assignee |
| --- | --- | --- |
| Prepare Test Plan & Test Cases document | 5 | Neva, İrem |
| Update Design Document (Sequence, State Machine, Deployment Diagrams) | 3 | Sena, Merve |
| Define quality metrics (test coverage, defect density) | 2 | Team |
| Conduct Unit, Integration, and System Tests | 2 | Sena, Merve |
| Revise Gantt Chart with updated timelines | 3 | Team |

Conclusion

[manifetch] Retrospective 3